Edge Inference Gateway v2

| Document owner | Platform Architecture |
| --- | --- |
| Review window | March 2026 |
| Status | Draft for architecture review |

This design review proposes a new edge gateway tier for Basethree's LLM inference platform. The goal is to reduce cold-start latency for high-volume chat workloads, isolate noisy tenants before they reach regional control planes, and make rollout decisions easier to audit after Google Docs import.

Design Goals

Reduce p95 first-token latency for interactive traffic without changing the regional serving contract.

Keep the blast radius bounded when edge-router or session-cache signals degrade.

Make canary decisions legible for reviewers who rely on shared markdown and generated DOCX artifacts.

Preserve a clear fallback path to regional-only routing during the first launch wave.

Non-Goals

We are not replacing the regional control plane in this review.

We are not promising per-tenant dedicated edge clusters in the first release window.

The earlier global write-through cache concept remains out of scope for this RFC.

Options Compared

| Option | p95 latency | Rollout complexity | Failure isolation | Recommendation |
| --- | --- | --- | --- | --- |
| Regional-only routing | 1.00x | Low | Low | Stable baseline, but does not improve user-perceived responsiveness enough |
| Edge cache plus regional fallback | 0.72x | Medium | High | Recommended default for interactive chat traffic |
| Dedicated per-tenant edge clusters | 0.64x | High | Medium | Too expensive and operationally noisy for the first release window |

Canary Rollout Plan

The rollout plan is intentionally written as a nested operational checklist so reviewers can validate both structure and traceability in the generated document.

- Control plane readiness

Validate tenant routing tags, rollout labels, and reviewer metadata.

Freeze routing-config churn for the final 24 hours before the canary begins.

If reviewer annotations are missing from the weekly change log, stop here and do not expand the canary.

| Gate | Threshold | Primary owner |
| --- | --- | --- |
| Gateway 5xx rate | < 0.5% | Inference |
| p95 TTFT | < 750 ms | Platform |
| Audit tag coverage | 100% | Developer Productivity |

- Enterprise canary

  - Cohort selection

Pick one low-variance tenant cohort with predictable request shapes.

Keep one opt-out route pointed at the regional baseline.

  - Regional burn-in

Observe latency, cache churn, and rollback frequency for three business days.

Record every routing override in the incident playbook.

- General rollout

Expand to broader traffic only after the review committee signs off on the canary notes.

Keep one emergency switch for immediate regional-only routing.

Reviewer note: prefer predictable rollback behavior over maximum cache hit rate during the first two launch waves.

Example Edge Policy

router:
  mode: edge-first
  fallback: regional-only
  cache:
    strategy: session-aware
    ttl_seconds: 90
  rollback:
    trigger: p95_ttft_ms > 750 or gateway_5xx_rate > 0.5%

Rollback Drill

basethree rollout status edge-gateway-v2
basethree rollout shift edge-gateway-v2 --mode regional-only
basethree alerts ack inference/edge-gateway

API Surface Proposal

The edge gateway should be legible not only as infrastructure, but also as a public-facing API surface that product teams can integrate with directly.

| Endpoint | Method | Purpose | Auth |
| --- | --- | --- | --- |
| /v2/chat/completions | POST | Session-aware chat inference with optional edge caching | API key |
| /v2/responses/{id} | GET | Fetch a previously created response by identifier | API key |
| /v2/models | GET | Enumerate deployable model IDs and rollout metadata | API key |

Request Fields

| Field | Required | Type | Notes |
| --- | --- | --- | --- |
| model | yes | string | Must match a model that is enabled in the tenant's rollout policy |
| messages | yes | array | Ordered chat messages passed to the gateway |
| metadata.trace_id | no | string | Helps support teams correlate edge decisions with logs |
| cache_control.mode | no | string | Accepts prefer-cache, bypass, or inherit |

Example Request

{
  "model": "bt-reasoner-2",
  "messages": [
    {"role": "system", "content": "You are a routing-aware assistant."},
    {"role": "user", "content": "Summarize the latest latency regression."}
  ],
  "metadata": {
    "trace_id": "trace_01hzy0example"
  },
  "cache_control": {
    "mode": "prefer-cache"
  }
}

Example Response

{
  "id": "resp_01hzy0example",
  "model": "bt-reasoner-2",
  "gateway": {
    "route": "edge-sjc1",
    "cache": "hit",
    "fallback_used": false
  },
  "output": [
    {"type": "message", "role": "assistant", "content": "Latency stabilized after the regional rebalance."}
  ]
}

Error Catalog

| Code | Meaning | Suggested action |
| --- | --- | --- |
| tenant_not_enabled | The tenant is not yet in the edge rollout cohort | Retry against the regional baseline or wait for rollout approval |
| cache_mode_invalid | The caller passed an unsupported cache mode | Validate the request against the published API schema |
| gateway_overloaded | The edge tier refused the request to protect latency SLOs | Retry with backoff or force regional-only routing |

Risk Register

| Risk | Trigger | Mitigation | Owner |
| --- | --- | --- | --- |
| Cache stampede | Sudden tenant burst after a release | Cap concurrent fills and bias to regional fallback | Inference |
| Uneven capacity | Regional pool already near saturation | Hold edge rollout behind demand-aware admission checks | Capacity |
| Audit ambiguity | Reviewers cannot explain why a request was routed differently | Log decision tags and persist rollout annotations in weekly review docs | Platform |
| Rollback confusion | Operators disagree on when the gateway should stand down | Keep one published threshold table and one named owner per gate | Architecture |

Brand Mark In Review Deck

The following standalone image verifies anchored body-image sizing separately from the page-header treatment.

Basethree reference mark used in the design review deck

Launch Decision

Proceed with a canary in one region, one enterprise tenant cohort, and one internal dogfood route. Success should be measured against p95 first-token latency, gateway saturation, and the time required to explain routing outcomes during review.

Appendix A - Rollout Metrics

| Metric | Green | Yellow | Red | Owner |
| --- | --- | --- | --- | --- |
| p95 TTFT | < 650 | 650-750 | > 750 | Inference |
| Gateway 5xx rate | < 0.2% | 0.2-0.5% | > 0.5% | Platform |
| Cache reuse rate | > 30% | 20-30% | < 20% | Inference |
| Reviewer annotation coverage | 100% | 95-99% | < 95% | Dev Prod |

Primary scorecard:

p95 TTFT by route

cache reuse rate by workload type

rollback frequency per tenant cohort

Qualitative review prompts:

Can a support engineer explain the route that was selected?

Can a reviewer map the routing behavior back to the markdown source and sidecar overrides?